# Janman Legal Aid — AI-INTEGRATION

Table of Contents

# Janman Legal Aid — AI Tools: Current State & Prospective Roadmap

How AI is wired into the platform today, and a concrete, phased plan for what to build next. Written for both engineers (integration patterns) and leadership (what it buys us, what it risks).

## 1. What exists today

All AI traffic flows through one authenticated server proxy — POST /api/ai/draft (app/api/ai/draft/route.ts):

- Signed-in, non-pending users only (it spends real API credits).

- Wraps the Anthropic SDK server-side (ANTHROPIC_API_KEY never reaches a browser).

- Accepts { system, messages, max_tokens, tools }, returns { text }.

- Currently pinned to a Claude Sonnet-class model, max 4 096 output tokens.

### Current consumers

| Feature | Where | What it does |
| --- | --- | --- |
| Jan Sahayak (community) | components/jan-sahayak/JanSahayak.tsx | Plain-language legal help: schemes, rights, BNS/BNSS/POCSO/SC-ST guidance for community members. |
| Jan Sahayak Pro (staff) | components/jan-sahayak-pro/JanSahayakPro.tsx | Staff-side legal research and case-sourcing assistant. |
| Legal Suite | components/legal-suite/LegalSuite.tsx | Litigation team's drafting/analysis workbench. |
| JNA drafter + knowledge | components/jna-sourced/Drafter.tsx, LegalKnowledge.tsx | Petition/letter drafting; statute lookups. |
| Events planner | components/event-pipeline/*, jnp-event-pipeline.tsx | Concept notes, agendas, checklists, logistics plans, report formats for campaigns. |
| AI-cached i18n | lib/translate-store.ts + Translation model | Hindi/English UI translation: unknown strings are translated by Claude once, cached in Mongo, then served from the DB — cost approaches zero over time. |

### Existing hooks the next features can stand on

- OCR pipeline — case documents carry ocrStatus/ocrText; an external OCR service posts extracted text back to /api/documents/ocr. That text is AI-ready input.

- Voice notes — VoiceMessage model + recorders across intake/chat (recordings from members who can't read/write).

- Rich structured case data — enquiry facts, diary entries, hearings, workflow stage marks, review meetings, audit log: everything a summariser or triage model needs is already captured.

- Notification system — bell + reminder engine to deliver AI outputs (digests, flags) without new UI.

## 2. Integration patterns (how we build AI features here)

- Server-proxy only. Every new AI call goes through /api/ai/draft (or a sibling purpose-built handler). No browser ever holds a key. Auth + role checks happen before the model is invoked.

- Structured outputs. For machine-consumed results (triage labels, field extraction), use Claude tool-use / JSON schemas rather than free text, and validate server-side before writing anything to Mongo.

- Cache aggressively. Follow the Translation pattern: deterministic inputs (a document, a string) → cache the model output keyed by content hash. Summaries and extractions should never be paid for twice.

- Human-in-the-loop for anything legal. AI output lands as a draft or suggestion (a pre-filled form, a proposed summary) that a staff member confirms. Nothing AI-written enters the case record unattributed or unreviewed.

- PII discipline. Send the model the minimum needed (e.g. redact phone numbers for triage). Log which model/version produced which artifact.

- Cost control. Per-feature max_tokens ceilings, Haiku-class models for classification/extraction, Sonnet-class for drafting; monthly spend review against the Anthropic console.

## 3. Prospective roadmap

### Phase 1 — high value, low risk (weeks, not months)

| # | Feature | How | Builds on |
| --- | --- | --- | --- |
| 1 | Intake triage & routing | On case-enquiry submit, classify: issue category, urgency (SOS-adjacent?), suggested case type + court level, district routing. Structured output pre-fills the case; SW confirms. | Enquiry schema, CASE_ISSUES vocabulary. |
| 2 | Document summarisation | When OCR text lands, generate a 5-line summary + key dates/parties onto the document card; cache by content hash. | ocrText webhook, documents UI. |
| 3 | Hearing-prep pack | One click on a case: summary of facts, current stage, last orders, open action items, next-hearing checklist — from data already on the Case aggregate. | Case aggregate, review meetings. |
| 4 | Director's daily digest | Nightly cron: summarise all staff daily reports + flag misses/risks into one bell notification / email-style digest for the reviewer group. | StaffDailyReport, cron + notifications. |
| 5 | Voice-note transcription | Transcribe community voice intros/messages (Hindi/Maithili/Bhojpuri) so SWs can read + search them; attach transcript to the VoiceMessage. | VoiceMessage model, R2 audio. |

### Phase 2 — deeper workflow integration

| # | Feature | How |
| --- | --- | --- |
| 6 | Case-file RAG assistant | "Ask this case anything": retrieval over the case's own documents/diary/orders (embeddings per case, stored in Mongo/Atlas Vector Search), answers with citations to the source document. Litigation-only. |
| 7 | Drafting with case context | Upgrade the JNA Drafter to auto-fill petitions/applications from the case's parties, facts, sections, and court — lawyer edits rather than writes. |
| 8 | GBV/risk flagging | Classifier pass over new enquiries + diary entries for escalation-worthy risk signals (threats, minors, custodial issues) → notify SW lead. Tuned for high recall, human-verified. |
| 9 | Smart activity/report nudges | Weekly per-person summary: open todos, overdue activities, report streak — generated and delivered via the existing notification engine. |
| 10 | Expense receipt extraction | Receipt image → OCR → amount/vendor/date pre-filled on the expense form; mismatch highlighting for approvers. |

### Phase 3 — external reach (needs partnerships/infra decisions)

| # | Feature | Notes |
| --- | --- | --- |
| 11 | eCourts/cause-list watcher | Poll eCourts by court case number; AI normalises order text into diary entries + auto-updates next-hearing dates. Legal/ToS review of scraping vs APIs needed first. |
| 12 | WhatsApp intake bot | Community members file enquiries and get hearing reminders over WhatsApp (Business API); the bot runs the same triage as #1. Biggest reach multiplier for Bihar; requires BSP onboarding + consent design. |
| 13 | Judgment research assistant | Retrieval over indexed judgments (Indian Kanoon/SC/HC sources) for the litigation team, with mandatory citation links. |

### Explicitly deferred / cautioned

- Outcome prediction ("will we win?") — ethically fraught, data-poor at our scale; not planned.

- Fully automated legal advice to community members — Jan Sahayak stays informational with clear "talk to your social worker" framing; a human remains in every advice loop.

## 4. Risks & guardrails

| Risk | Mitigation |
| --- | --- |
| Hallucinated law/citations | Drafting outputs are always human-reviewed; research features must cite retrievable sources; no uncited legal claims surface to community users. |
| PII leakage to third parties | Server-side calls only; minimum-necessary context; Anthropic's no-training-on-API-data posture; redact identifiers where the task allows. |
| Cost runaway | Authenticated proxy (already enforced), per-feature token ceilings, cached outputs, small models for classification. |
| Over-reliance by junior staff | AI artifacts are labelled as drafts; review meetings + director oversight remain the system of record. |
| Language quality (Hindi/regional) | Keep the human-editable translation cache; sample-audit transcriptions/translations quarterly. |

## 5. Sequencing recommendation

Start with #1 intake triage and #2 document summarisation: both reuse existing data hooks, ship in days each, and remove real staff toil. #4 director digest is the cheapest visible win for leadership. Phase 2's RAG assistant is the highest-leverage item for the litigation team but should wait until Atlas Vector Search (or equivalent) is provisioned. Phase 3 items each need a partnership or compliance decision before code.